Meeting Minutes

|  |  |  |
| --- | --- | --- |
| Attendees | Meeting place : HYCube Room | Date : 2015. 04. 27. |
| 김하령 | 이은재 | 황교준 |

Auditor : 김하령

* Agenda
  + Old Business
    - Discuss about SRS and use-case.
  + New Business
    - Sprint
    - Discuss about SPMP
  + Old Business
    - Discuss about SRS and use-case.
      * Decide layout of SRS.
      * Which template we will use to make SRS? - IEEE, other templates and samples.
      * We remove the unusable contents, and decide the principal things.
      * Because of we think 2nd contents of SRS(software perspective) unsuable we decide postpone that contents.
  + New Business
    - Sprint
      * Hwang Kyojun - Complete overall composition about application. (Client side)
      * Lee Eunjae - Difficulties with making logo screen. So, need to study android client side.
      * Kim Hareyong - Data was 3rd category. But excel data is 4th category. So composed the database of category. But database was so complex and decided to use Django.
    - Discuss about SPMP
      * Make up the averall contents of SPMP
      * Make up how to write about any items.
    - JSON
      * We use json to transmitt between server and client. We have discussed json format using kakao talk. But we can’t draw the conclusion with kakao talk, we discussed json format and upload to git about json format.
* Next Meeting
* May 6th (HYCube Room)
* Next Meeting Agenda Items
  + Sprint Meeting