Meeting Minutes

|  |  |  |
| --- | --- | --- |
| Attendees | Meeting place : HYCube Room | Date : 2015. 04. 27. |
| 김하령 | 이은재 | 황교준 |

Auditor : 김하령, 황교준

* Agenda
  + Old Business
    - Sprint
    - Discuss about SPMP
  + New Business
    - Define the terms of SPMP
    - Merge a function of result
  + Old Business
    - Sprint
      * Hwang Kyojun - Complete overall composition about application. (Client side)
      * Lee Eunjae - Difficulties with making logo screen. So, need to study android client side.
      * Kim Hareyong - Data was 3rd category. But excel data is 4th category. So composed the database of category. But database was so complex and decided to use Django.
    - Discuss about SPMP
      * Make up the averall contents of SPMP
      * Make up how to write about any items.
    - JSON
      * We use json to transmitt between server and client. We have discussed json format using kakao talk. But we can’t draw the conclusion with kakao talk, we discussed json format and upload to git about json format.
  + New Buisiness
    - Define the terms of SPMP
      * Application name : ‘How-much’
      * Four level category
        + First level
        + Second level
        + Third level
        + Fourth level
    - Merge a function of result
      * Insert json sample data in server
      * Check if client side get data from server, and show results from a json data in server.
    - Restore a code of function of gps
      * Because of hitting a wrong command of git, overwrite previous code to a local
      * now restoring….
* Next Meeting
* May 6th (HYCube Room)
* Next Meeting Agenda Items
  + Sprint Meeting