Meeting Minutes

|  |  |  |
| --- | --- | --- |
| Attendees | Meeting place : HYCube Room | Date : 2015. 05. 21. |
| 김하령 | 이은재 | 황교준 |

Auditor : 김하령, 황교준

* Agenda
  + Old Business
    - Define the terms of SPMP
    - Merge a function of result
  + New Business
    - Draw analysis model
    - Plan to UCC
    - Issue
  + Old Business
    - Define the terms of SPMP
      * Application name : ‘How-much’
      * Four level category
        + First level

Second level

* + - * + Third level
        + Fourth level
    - Merge a function of result
      * Insert json sample data in server
      * Check if client side get data from server, and show results from a json data in server.
    - Restore a code of function of gps
      * Because of hitting a wrong command of git, overwrite previous code to a local
      * now restoring….
  + New Buisiness
    - Draw analysis model
      * Decide the role to analysis model
    - Plan to UCC
      * Decide to make ucc by paper play
    - Issue
      * Autocomplete in client side is not working
* Next Meeting
* May 26th (HYCube Room)
* Next Meeting Agenda Items
  + Sprint Meeting
  + Decide scenario of UCC
  + Complete analysis model